Mindbody Data Warehouse Project: Updated Timeline and Work Breakdown Structure (WBS)

Group 3 Members

- Mika

- Donovan

- Gopika

- Chaithra

- Hannatu

1. Project Overview

This document provides the updated Work Breakdown Structure (WBS) and timeline for Group 3's Mindbody Data Warehouse ETL (Extract, Transform, Load) project, covering the period from November 15 to December 9, 2025. The plan ensures that all tasks—from SQL schema creation and SSIS development to Power BI modeling, dashboard creation, and final validation—are clearly assigned and phased.

The primary goal is to successfully complete the data warehouse model, generate actionable business intelligence dashboards, validate the results, and prepare the final presentation.

2. Detailed Work Breakdown Structure (WBS) and Weekly Timeline

WEEK 1: Foundation & Structure (Nov 15 – Nov 21)

| Task Category | Deliverable | Responsible Team Member |
| --- | --- | --- |
| SQL Database Setup & Design | Final SQL schema + ERD diagram | Donovan |
| Specifics: Create MindbodyDW database in SQL Server; build schema, PK/FK relationships, and surrogate keys. |  |  |
| ETL Tool Setup | SSIS skeleton project | Gopika |
| Specifics: Set up the SSIS project; configure all connection managers; begin DimDate ETL logic. |  |  |
| Project Management | Project plan, timeline, meeting organization | Mika |
| Specifics: Organize initial project plan, timeline, team meetings; begin drafting Step-by-Step DW guide. |  |  |
| Data Review & Validation Prep | Identification of data issues (missing fields, inconsistencies) | Hannatu |
| Specifics: Begin reviewing raw Mindbody source data; identify missing fields and inconsistencies for ETL handling. |  |  |
| Documentation Preparation | Documentation structure and template | Chaithra |
| Specifics: Prepare the documentation structure and assist Donovan with schema validation/review. |  |  |

WEEK 2: Dimension ETL & BI Modeling (Nov 22 – Nov 28)

| Task Category | Deliverable | Responsible Team Member |
| --- | --- | --- |
| Dimension ETL Development | DimUser ETL, DimClass ETL (cleaned and transformed) | Gopika |
| Specifics: Build and test the SSIS flows for DimUser and DimClass, focusing on data cleaning and transformation logic. |  |  |
| BI Model Setup & DAX | Power BI Star Schema Model + First DAX KPIs | Chaithra |
| Specifics: Build the initial Power BI model (importing Dim tables); create foundational DAX measures (e.g., Total Sessions). |  |  |
| ETL Support & Mapping | Fact table mapping sheet | Donovan |
| Specifics: Prepare a detailed mapping sheet for the Fact table; support Gopika with lookup creation and datatype alignment for dimension integration. |  |  |
| Validation Stage 1 | Dim Validation Report #1 (Row counts, null checks) | Hannatu |
| Specifics: Validate all completed Dimension tables for row counts and null values; produce validation report. |  |  |
| Report Drafting | Intro + Methodology section of final report | Mika |
| Specifics: Add ETL screenshots to documentation; write the Introduction and Methodology section of the final report. |  |  |

WEEK 3: Fact ETL, Validation & Dashboards (Nov 29 – Dec 5)

| Task Category | Deliverable | Responsible Team Member |
| --- | --- | --- |
| Fact ETL Development | Final Fact ETL pipeline flow | Gopika |
| Specifics: Build the Fact ETL flow; resolve any remaining lookup and casting issues; finalize the entire Fact pipeline. |  |  |
| Dashboard Creation | KPI Overview page + Class × Time diagnostic page visuals | Chaithra |
| Specifics: Build two core dashboards in Power BI; export high-quality visuals for the final presentation slides. |  |  |
| Validation Stage 2 | Validation Report #2 (Fact table consistency) | Hannatu |
| Specifics: Perform Stage 2 validation on the loaded Fact table, verifying key consistency and grain alignment. |  |  |
| SQL Support & Performance | QA SQL logic for Fact aggregation | Donovan |
| Specifics: Conduct Quality Assurance (QA) on the Fact loading SQL queries and assist with performance tuning. |  |  |
| Presentation Drafting | Draft full presentation (slides/talking points) | Mika |
| Specifics: Draft the full PowerPoint presentation structure, inserting preliminary visuals and team talking points. |  |  |

WEEK 4: Final Review & Presentation (Dec 6 – Dec 9)

| Task Category | Deliverable | Responsible Team Member |
| --- | --- | --- |
| Project Finalization | Final test refresh, error fixing, visual polishing | Entire Group |
| Specifics: Full team review of ETL, SQL scripts, and dashboards; execute a final test refresh; fix any remaining errors and polish visuals. |  |  |
| Final Submission Prep | Compiled final PowerPoint & PDF, speaking sequence | Mika |
| Specifics: Compile the final presentation deck and PDF report; prepare the group speaking sequence and cue notes for the presentation. |  |  |
| FINAL PRESENTATION | Project Presentation | December 9, 2025 |

3. Deliverables Summary by Member

| Member | Key Deliverables |
| --- | --- |
| Mika | PM Plan, Step-by-Step DW Guide, Documentation drafting (Intro/Methodology), Final PPT + PDF, Presentation sequencing. |
| Donovan | SQL Schema/ERD, Database Setup, Fact Table Mapping Sheet, Fact Aggregation SQL QA, Performance Tuning support. |
| Gopika | SSIS Project Setup, DimDate ETL, DimUser ETL, DimClass ETL, Final Fact ETL pipeline development and testing. |
| Chaithra | Documentation Structure, Power BI Model Creation (Star Schema), Core DAX KPIs, Dashboard Design (KPI Overview, Class × Time). |
| Hannatu | Raw Data Review, Validation Report #1 (Dim Tables), Validation Report #2 (Fact Table Consistency), Final QA Testing. |